PROPOSAL FOR PROJECT Avant App

Date
Dec 5, 2014

To
Version/Type
1.0 / Estimation

By
Vinay
Email
vinay@olivetech.net

Revised
Web

Doc Ref
Project Description:

The main Scope of this application is develop the application for the missions sending agency. They recruit missionaries to serve in various locations around the world, have internship program, solicit sponsorship for support of the ministry and individual missionaries and are engaged with a number of people committed to praying for the missionaries.

1. Avant Opportunities

- User will get all the locations where Avant is providing their services like countries and continents list.
- User will receive the notifications based on the Avant updates and also get the updates of the internships and also new people to serve for the Avant. The notifications will be displayed on the app icon with the notification count.

2. Avant Blog
- User will receive the notifications based on the new blog post updates in the Avant. The notifications will be displayed on the app icon with the notification count.
- User can read the blog posts and also respond to the blog posts.

3. Connect

Connect - Need a field where they fill in their information then submit it (mirrors the content for Connect with Justin - under 'Go - Am I Called')

Our Goal :

Our goal is to provide an efficient and effective application to the client with in the time period and affordable cost, and develop the application with client each and every requirement.

Features going to be in the Application:

•	Once installed the application then it will open with splash screen.
•	User will have option called Signup using Facebook. by using this user able to login into the application using Facebook credentials.

The following are the 3 Tab Bar items,

1. Avant Opportunities

We will show the updates on internships, and new opps for people to serve by using the Services.

Notifications will be sent on new updates, rather than a Pop up message, notification can be indicated by a badge on the app icon.

We can show the notifications from various countries and continents.(As specified in the Website)

2. Avant Blog

- We will show the notifications for new blog updates.
- In order to make this blog as interactive need some UI Elements.

User can read the blog posts and also respond to the blog posts.

3. Connect

We will show some fields like Name, Phone Number, E-mail like Contact Recruitment page in WebSite.

After filling those fields and by clicking on SUBMIT, we should alert the user as “Thank you for your Interest. We will get back to u shortly”.

By this the Email-ID of the person will be sent to service team, and they will do the other process.

PROJECT REQUIREMENT ANALYSIS:

S. No
Requirements
Phase/ Milestones
Estimation

1
Design – UI
I
Placing the AppIcon, Splash Screen. (Low)

Placing the TabBar images regarding ScreenSize and normal, hover. (Medium)
Placing Images for UINavigationBar and UINavigationItems. (Medium)

Designing the screens for iPhone sizes of 3.5 inch, 4 inch, 4.7 inch, and 5.5 inch Using AutoLayouts. (High Priority)

Placing BackGround Image for each screen.(Medium)

100 hrs

2
Development - Mobile Front-end
II
Using tools like
 Xcode,
 UIKit Framework,
 iPhone SDK,
 FoundationFramework. (8 HRS) (Low)

 APNS (Push notifications) - (60 HRS) (High)

 Generating provision profiles for development as well as distribution,Creating AppId,Generating CSR (Certificate Signing Report) and Generating PEM file. - 32 HRS (Medium) (If Developer Account is Ready to use).

If Required Integrating Third-Parties (like Reachability Classes, Hud Classes etc) – 20 HRS
As date is coming from service,

That data should be placed on screen properly based on the requirements. - 40 HRS (High)

3
Development – Mobile Backend

Integrating Services for Login and Register. (20 Hrs) (High)
Calling the Service and getting the data from the service for each Service call. (40 Hrs) (Medium)
Sending the required parameters to service each time to get response. (40 Hrs) (Medium)

4
 Project Analysis (Unit Testing)
 40 hrs

5
R&D
40 hrs

6.
TOTAL
 440 Hrs.

PHP Services Estimated Time :

NOTE: There will be dependences on providing web services and UI elements.

RESOURCE ALLOCATION:

We are going to allocate 1 project manager and 3 Developers and 1 designer and 1 tester and 1 Sales guy for the smooth coordination till the Sign Off.

Terms & Conditions

•	Proposal will be high level specification of the requirements
•	SRS, Design Spec, QA Spec document will be provided once after the approval of the proposal
•	Project will be delivered as per the Specification of SRS, Design Spec, QA Spec Document
•	All the above documents will be delivered only after the proposal approval & initial payment

When you start trekking, you just take small rest & keep stepping up. There are no defined borders. Entrepreneurship is limitless mountains – Olive Technology Limited.